## Slide 1
CORE COMPONENT
Technical Change Management
Core Paper 2
Specification reference: 5.4
Digital Support and Security T Level · Lesson slides
Unofficial teaching resource. Check the official Pearson specification for assessment detail.

## Slide 2
CORE COMPONENT · Core Paper 2
Learning objectives
Digital Support and Security T Level · Technical Change Management
2
By the end of this lesson you should be able to:
1
Identify internal and external triggers for change.
2
Describe how organisations respond to change.
3
Explain the stages of the change management process, including the role of the CAB.
4
Assess the feasibility of a digital project.
STARTER
Your college is moving all its files to the cloud next month. Who needs to know? What could go wrong?

## Slide 3
CORE COMPONENT · Core Paper 2
Triggers for change
Digital Support and Security T Level · Technical Change Management
3
Internal triggers
Restructuring, expansion or downsizing
New strategic objectives: diversification, rebranding, new features
Crises: natural disasters, terrorism, cyber attacks
System failure or data corruption
External triggers (PESTLE)
Political: new government, conflict
Economic: recession, inflation, competitors
Social: demographics, remote working
Technological: new tech, obsolescence, zero-days
Legal: new legislation
Environmental: sustainability, pandemics

## Slide 4
CORE COMPONENT · Core Paper 2
How organisations respond
Digital Support and Security T Level · Technical Change Management
4
New or amended policies
Changed business processes: staffing, delivery schedules, opening hours
New, next-generation or updated products and services
Back-end or customer-facing digital systems
Improved training, or restructuring
!
KEY IDEA
The Change Advisory Board (CAB) prioritises, reviews and approves change requests, monitors progress and gives feedback.

## Slide 5
CORE COMPONENT · Core Paper 2
The change management process (part 1)
Digital Support and Security T Level · Technical Change Management
5
1
Identify type
New system or an amendment?
2
CAB review
Prioritise, review and approve the request.
3
Set objectives
Use SMARTER objectives.
4
Forecast impact
Identify what the change will affect.
5
Allocate resources
Budget, time, staff, hardware and software.
6
Communicate
Share risks and impact with stakeholders.
Notes: SMARTER: specific, measurable, achievable, realistic, time-bound, evaluated, reviewed.

## Slide 6
CORE COMPONENT · Core Paper 2
The change management process (part 2)
Digital Support and Security T Level · Technical Change Management
6
1
Configure
Integrate with legacy systems, keep service running.
2
Test fully
Reproducible results in a proper test environment.
3
Implement
Parallel, phased, direct or pilot.
4
Document
Traceability, decisions logged, manuals kept.
5
Plan rollback
Backups and a recovery plan.
6
Train and monitor
Training needs, post-implementation review, version control.

## Slide 7
CORE COMPONENT · Core Paper 2
Implementation methods
Digital Support and Security T Level · Technical Change Management
7
Method | How it works | Trade-off
Direct | Old system switched off, new one on | Fast and cheap, but high risk
Parallel | Both systems run side by side | Safe fallback, but double the work
Phased | Introduced one part at a time | Lower risk, but takes longer
Pilot | One site or team tries it first | Problems found early, but slow to roll out

## Slide 8
CORE COMPONENT · Core Paper 2
Is the project feasible?
Digital Support and Security T Level · Technical Change Management
8
1
Benefits and drawbacks
Savings against the cost of change; impact on productivity, communication, security and reputation.
2
Risks
Resistance to change, misuse of new systems, not enough support or knowledge, disruption during rollout.
3
Constraints
Budget, time, and human and technological resources.

## Slide 9
CORE COMPONENT · Core Paper 2
Check your understanding
Digital Support and Security T Level · Technical Change Management
9
1
Give one internal and one external trigger for change.
2
What does the CAB do?
3
What does the second R in SMARTER stand for?
4
Which implementation method runs old and new systems together?
5
Why plan for rollback?
Notes: Give students a few minutes to answer on mini whiteboards or paper, then reveal the answers on the next slide.

## Slide 10
CORE COMPONENT · Core Paper 2
Answers
Digital Support and Security T Level · Technical Change Management
10
1
Give one internal and one external trigger for change.
E.g. internal: expansion; external: new legislation.
2
What does the CAB do?
Prioritises, reviews and approves change requests, monitors the process and gives feedback.
3
What does the second R in SMARTER stand for?
Reviewed.
4
Which implementation method runs old and new systems together?
Parallel.
5
Why plan for rollback?
So the system can be restored if the change fails.
Notes: Talk through any answers the class found difficult.

## Slide 11
CORE COMPONENT · Core Paper 2
Activity: Write a change request
Digital Support and Security T Level · Technical Change Management
11
25 minutes
Pairs
1
Scenario: a dental practice is replacing paper records with a cloud booking system.
2
Write SMARTER objectives for the change.
3
Choose an implementation method and justify it.
4
Write a rollback plan and a communication plan for staff and patients.
SUCCESS CRITERIA
All seven SMARTER elements present
Method choice considers risk to patients
Rollback plan names what is backed up and where

## Slide 12
CORE COMPONENT · Core Paper 2
Exit ticket
1
Which implementation method is riskiest, and why?
2
What is the purpose of a post-implementation review?
3
Name one constraint on a digital project.
REVISE THIS TOPIC
Revision notes for this lesson are on the study wiki:
Core Paper 2: Legislation, Business, Emerging Issues, Environments and Security
https://lana6478.github.io/Digital-Suport-and-security-T-levle/#/01-core-component/02-core-paper-2.md
Notes: Students answer on a sticky note or in the chat before leaving.