## Slide 1
DIGITAL SUPPORT
Agile Values and Methodologies
Digital Support Content Area 2
Specification reference: 2.1, 2.2
Digital Support and Security T Level · Lesson slides
Unofficial teaching resource. Check the official Pearson specification for assessment detail.

## Slide 2
DIGITAL SUPPORT · Digital Support Content Area 2
Learning objectives
Digital Support and Security T Level · Agile Values and Methodologies
2
By the end of this lesson you should be able to:
1
State the four agile values.
2
Describe Scrum, Kanban, DSDM, FDD, Crystal, Lean and XP.
3
Choose an agile method to suit a support team's work.
STARTER
Your team has 40 support tickets and new ones arrive every hour. How would you decide what to work on next?

## Slide 3
DIGITAL SUPPORT · Digital Support Content Area 2
The four agile values
Digital Support and Security T Level · Agile Values and Methodologies
3
1
Individuals and interactions
over processes and tools.
2
Working software
over comprehensive documentation.
3
Customer collaboration
over contract negotiation.
4
Responding to change
over following a plan.
Notes: The items on the right still matter; agile just values the items on the left more.

## Slide 4
DIGITAL SUPPORT · Digital Support Content Area 2
Agile methodologies (1)
Digital Support and Security T Level · Agile Values and Methodologies
4
1
Scrum
Defined roles, events and artefacts; daily scrums; work in sprints.
2
Kanban
Board with work-in-progress limits; balances demand and capacity; shows bottlenecks.
3
DSDM
Fixes cost, quality and time; prioritises scope with MoSCoW.

## Slide 5
DIGITAL SUPPORT · Digital Support Content Area 2
Agile methodologies (2)
Digital Support and Security T Level · Agile Values and Methodologies
5
1
Feature-driven development
Plan, design and build one small feature at a time.
2
Crystal
Puts people and communication ahead of process and tools.
3
Lean
Eliminate waste, build in quality, create knowledge, defer commitment, deliver fast, respect people, optimise the whole.
4
Extreme Programming
Frequent short releases, checkpoints for new requirements, feedback loops.

## Slide 6
DIGITAL SUPPORT · Digital Support Content Area 2
MoSCoW prioritisation
Digital Support and Security T Level · Agile Values and Methodologies
6
Priority | Meaning | Example for a new helpdesk system
Must have | Essential; without it the project fails | Log and track tickets
Should have | Important but not vital | Email notifications
Could have | Nice to have if time allows | Chatbot for common questions
Won't have (this time) | Agreed to leave out for now | Mobile app

## Slide 7
DIGITAL SUPPORT · Digital Support Content Area 2
Check your understanding
Digital Support and Security T Level · Agile Values and Methodologies
7
1
Complete the value: responding to change over...
2
What is a WIP limit in Kanban?
3
Which method uses MoSCoW?
4
Name three Lean principles.
Notes: Give students a few minutes to answer on mini whiteboards or paper, then reveal the answers on the next slide.

## Slide 8
DIGITAL SUPPORT · Digital Support Content Area 2
Answers
Digital Support and Security T Level · Agile Values and Methodologies
8
1
Complete the value: responding to change over...
Following a plan.
2
What is a WIP limit in Kanban?
A cap on the number of items allowed in a column at once.
3
Which method uses MoSCoW?
DSDM.
4
Name three Lean principles.
Any three of the seven, e.g. eliminate waste, deliver fast, respect people.
Notes: Talk through any answers the class found difficult.

## Slide 9
DIGITAL SUPPORT · Digital Support Content Area 2
Activity: Run a Kanban board
Digital Support and Security T Level · Agile Values and Methodologies
9
25 minutes
Small groups
1
Draw a Kanban board with To do, In progress, Waiting on user and Done.
2
Add the 12 ticket cards from your teacher.
3
Set a WIP limit and play three 'rounds' of work, adding new tickets each round.
4
Identify the bottleneck and suggest a fix.
SUCCESS CRITERIA
WIP limit respected
Priorities are sensible
Bottleneck identified with evidence

## Slide 10
DIGITAL SUPPORT · Digital Support Content Area 2
Exit ticket
1
Which agile method suits a helpdesk best, and why?
2
What is a sprint?
3
Give one 'Won't have' item for a project you know.
REVISE THIS TOPIC
Revision notes for this lesson are on the study wiki:
Digital Support - Installing, Configuring and Supporting Software and Operating Systems
https://lana6478.github.io/Digital-Suport-and-security-T-levle/#/02-occupational-specialisms/digital-support/02-software-and-os-support.md
Notes: Students answer on a sticky note or in the chat before leaving.